## Slide 1
Payreq Frontend
Ember to React Migration
June 12, 2026

## Slide 2
Teams Roles:
Brandon Galli - Product Owner / App Dev
Eyob Worku - Scrum Master / AI
Gunhee Kim - App Dev
Diep Huynh - App Dev
Henry Kirykovich – App Dev

## Slide 3: Who is Payreq?
Introduction
Payreq is a digital-first platform founded in 2015 that helps organizations deliver documents, manage billing, and process payments securely replacing paper, post, and email with secure Smart Mailboxes.
Bill & Pay: Manages customer billing, delivers documents securely, and automates payments using any method in one platform.
Built for Everyone: Serving enterprises, governments, and all sized organizations with billing, payroll, document delivery, e-Invoicing, and group billing solutions.
Smart Mailboxes: Replaces paper, post, and email with secure self-service digital mailboxes for convenience and safety.
Flexible Payments: Supports multiple payment methods including cards, bank accounts, Apple Pay, and auto-payments.
Global Reach: Operating across Australia, Canada, and the United States serving businesses of all sizes.
Key Features of Payreq
Notes: Introduce Payreq as a digital-first platform revolutionizing document delivery, billing, and payments by moving away from paper, post, and email. Highlight its secure, automated communications and payment processing. Emphasize its broad market reach and tailored solutions for billing, payroll, and eInvoicing. Note the benefits of secure digital mailboxes and flexible payment options. The image reflects Payreq’s modern, clean, and professional brand identity.

## Slide 4: Payreq.com

## Slide 5: The Big Picture
Overview
Our team migrated the Payreq biller portal from Ember.js to React — screen by screen on a live production codebase used by real customers.
25 delivery screens identified for migration
Each screen went through feature branch, peer review for final Payreq's approval
Used AI tools to analyze legacy code and generate React components
Maintained a shared migration tracker to coordinate the team
Progress & Approach
Eyob - Channel Errors, User Notifications, Accounting Payment, Bill Detail, Registrations
Henry - Connections, Account Permissions, User Detail, Create User
Gunhee - Consents, Bill Templates, Channel Partner Settings, Accounting Settings, Bills List
Diep - Payments Settings, Users List, Import screen
Brandon - Product Owner, core migration work, coordination with Payreq sponsors
Team Contributions
Notes: This slide communicates the significance of completing the Payreq frontend migration to React.js. Emphasize how the entire user interface has been transformed, replacing the old legacy frontend with a modern, unified React codebase. Highlight the benefits for both users, such as consistent UI and faster navigation, and developers, including better maintainability and scalability. Use this slide to underline the foundational impact this migration has on Payreq's future growth and product quality.

## Slide 6
PROCEDURE
How We Approached the Capstone
Four phases, twenty-five screens, one team finding its rhythm.
ALIGN
★
1
Kickoff &
Setup
Talked to the sponsor, locked the scope, got everyone on the same channel.
→
PIVOT
↻
2
Find the
Approach
First plan didn't scale — we switched to one screen at a time.
→
BUILD
⚡
3
Migrate
Screen by Screen
AI drafted, humans polished, monkey testing for QA, reviewer signed off.
→
REVIEW
✓
4
Sponsor
Review
Payreq senior eng pulled main, gave feedback, made us sharper each round.
" It wasn't the plan that worked, it was the rhythm we found." ·
Copyright 2026
6

## Slide 7
PROCEDURE · PHASE 1 · WEEK ZERO
Kickoff & Setup
First we talked to the sponsor, to each other, to the legacy code. Then we built our launchpad.
★
1
Sponsor Sync
Discussed scope, asked clarifying questions, agreed on what "done" looks like.
25
2
25 Screens Identified
Catalogued the delivery screens with each developer's ownership.
✉
3
Channels Established
Slack + Discord workspaces, recurring standups, a sprint cadence.
⚙
4
Environment Ready
Cloned from Bitbucket, installed deps, ran the legacy app parity.
🔗
5
Test Account
Payreq reference URL our ground truth for every migrated screen.
End of week 1: we hadn't shipped a line of React — and we'd never been more ready to.
Copyright 2026
7

## Slide 8
PROCEDURE · PHASE 2 & 3
Finding Our Rhythm: Screen by Screen
Our first approach didn't scale, so we pivoted. One screen at a time, one owner, one reviewer.
★ THE PIVOT
×
BEFORE
All screens at once
Merge conflicts, hard to review, blocked work
→
✓
NOW
One screen at a time
One owner + one reviewer · clean PRs
01
Specs
AI extracts specs from Ember
02
Code
AI generates React component
03
Review
Owner reads & cleans up
04
Test
Run locally · parity check
05
PR
Open pull request
06
QA
Monkey jumping test
07
Merge
Approved & merged to main
AI - ASSISTED
HUMAN - LED
Copyright 2026
8

## Slide 9
PROCEDURE · PHASE 4
Sponsor Review & Feedback
Every merged screen went back to Payreq. The reviewer's notes shaped how we built the next one.
Merge
Review
Feedback
Refine
↻
×25
screens
reviewed by Payreq
senior engineer per screen
Senior engineer pulls main Branch handed off after QA — pulls and runs locally.
Reviews against production standards Code style, naming, Bootstrap usage, role behaviour.
Gives focused feedback Specific notes per file/line in PR comments.
Refine + repeat per screen Apply notes, re-test, move on — patterns sharpen.
" Each round of feedback compounded — by screen 25 we were writing review-ready PRs on the first try. "
Copyright 2026
9

## Slide 10
THE STACK
Technologies Used
Front-end migration the stack we built, the AI we partnered with, the tools we shipped on.
FRONTEND
React
Modern framework · hooks
Ember.js
Legacy source of truth
Bootstrap
Existing UI styles preserved
AI TOOLS
ChatGPT
Specs · refactors · Q&A
Claude Code
Agentic coding · reviews
Cursor
AI-native editor
Gemini
Cross-checks · summaries
Copilot
Inline suggestions
TEAM TOOLING
VS Code · Docker
Local dev environment
Git · Bitbucket
Version control · PRs
Slack · Discord
Communication
Frontend-only migration · backend services were untouched
Copyright 2026
10

## Slide 11
WHAT WE HIT · HOW WE GOT THROUGH
Challenges We Faced
The hardest parts of the migration and how we worked through them.
1
Legacy Ember Code
Hash-based routing, computed properties, nested templates no direct React equivalent. Reverse-engineered each screen before rewriting.
2
Matching UI Styling
Ensuring React screens looked identical to Ember same fonts, spacing, Bootstrap classes. Small visual diffs required multiple iterations.
3
Merge Conflicts
Shared files (AppRouter.js, SettingsShell.js, en.json) modified simultaneously. Constant rebasing, communication, and coordination.
4
PR Review Cycles
Multiple rounds of change requests under a tight deadline. Learned to write clean, reviewable code while keeping development velocity high.
5
Testing Two Roles
Features behave differently per user role. Mocked biller and payer scenarios team stand-ups clarified expected behavior per screen.
6
How We Overcame
Regular team meetings, clear PR descriptions, and AI-assisted tooling (Copilot, ChatGPT, Claude Code) accelerated understanding of legacy patterns.
Copyright 2026
11
Notes: Of course, we faced some challenges. One of the biggest challenges was understanding the legacy Ember code before rewriting it in React. We also had to resolve merge conflicts between team members and make sure the new screens looked exactly like the original ones.
To overcome these challenges, we worked closely as a team, held regular meetings, reviewed each other's code, and used AI tools to better understand the existing application.
Overall, this project gave us valuable experience working with a large codebase, collaborating as a development team, and modernizing a real-world application.

## Slide 12
CAPSTONE REFLECTION
What We Learned
The main things we learned while working on this project with Payreq.

## Slide 13
HOW WE WORKED
What We Learned About the Work
Break big work into small pieces
Doing everything at once caused problems. Working on one screen at a time let everyone make progress without getting in each other's way.
AI helps, but people are responsible
AI wrote the first draft of each screen, which saved time. A team member still read, fixed, and tested every line before it went in.
Always check against the real thing
We compared every screen with the live Payreq site. Code that runs is not always code that is correct.
Give every task a clear owner
Each screen had one person building it and one person checking it, so nothing was missed and someone was always responsible.
Good preparation saves time
We wrote no code in the first week, but agreeing on the plan, tools, and access early made everything after that faster.

## Slide 14
WORKING WITH A REAL CLIENT
What We Learned From Our Client
Working code is not enough
Payreq checked how our code was written and named, not just whether it ran. We learned to write code that others can read and maintain.
Feedback makes you better
Every review taught us a bit more about what the client expected, and we used those lessons on the next screen.
Working inside a real company
We had our own branch, Slack access, and accounts, and learned how to work safely inside a company's live systems.
Talk often to stay on the same page
Regular meetings and shared channels meant everyone knew what was happening, and small problems were caught early.
Change the plan when it is not working
We saw early that our first plan was failing, so we switched to a better one instead of pushing through.